Objective and Background
The San Francisco Municipal Transportation Agency (SFMTA) collects and stores location data (GPS data) from multiple sources including buses, rail vehicles and Taxis. These datasets are used to calculate important metrics including on-time performance, travel-time and headway (the distance between successive vehicles on the same route).

Despite the importance of GPS data in calculating key metrics, the SFMTA has yet to implement a reliable and robust means for flagging ‘suspect’ data.

The objective of this project is to develop one or more algorithms cable of identifying anomalies in GPS data streams from taxis and buses/rails cars.

Use Case
In the short-term, focus will only be on identifying possible anomalies. In the long-term anomalies will serve as a starting point for in-depth investigation associations between anomies and other occurrences such as ball games, weather events, or Critical Mass. Additionally anomaly detection could help identify other issues such as gaps in spatial coverage due to interference with satellite signals or temporal gaps due to intermittent network outages.

Tools/Resources
Bus/rail GPS data
Taxi GPS data
Packages
Anaconda distribution
Bokeh - for visualization
Laptop
Amazon AWS
Microsoft SQL Server Management Console
PL/SQL or SQL

Methodology
This project will consist of multiple steps. Important tasks are listed and detailed below.
- Initial data investigation
- Data extraction
- Data investigation
- Data modeling
- Review of output from models
- Model selection
- Project write-up

Data extraction
All data bus/rail GPS data currently reside in an Oracle database. All taxi data currently reside in an Azure-based SQL server database.

Taxi data will be extracted in CSV format using the Microsoft SQL Server Management Consol. Bus/rail data will be extracted using a combination of SQL and PL/SQL.

Data investigation
Initial investigation will be done using a combination of Pandas and Bokeh (for the visual component). The primary objective of this step will be identifying available and pertinent attributes and possible patterns requiring attention.

Experimental data modeling
I envision segregating both sets of data by date and time. For the rail/bus data I also plan to focus on at data the trip level (a trip refers to a specific corridor along with a starting/ending time and a geographic corridor).

My first step will be to determine if base-lines exist (clusters?) with regard to density of GPS and temporal coverage. I would also like to determine baselines for average velocity but this may be more complicated as a true velocity measures will require ‘snapping’ the GPS points to a road network (unless I approximate using Euclidean distance).

After determine baseline values I will move focus on identifying methods for flagging incoming data that deviate from the expected baseline(s).

Review of output from models
TBD - I am still working on this portion of my project. I will need two sets of models. I will need one set of models to determine my baseline values and I will need a second model/set of models to flag deviations.

Model selection
TBD

Project write-up